Hustle.ai

Complete Product Outline

MVP Edition  →  Scaled Edition

Project Breakout — 2026

# 1. Project Overview

Hustle.ai is a full-stack AI-powered job hunting platform. Users find jobs, generate tailored resumes and cover letters with one click, and auto-apply — all without leaving the platform.

| Problem | Job hunting is fragmented, time-consuming, and generic. No single tool personalizes the process end-to-end. |
| --- | --- |

| Solution | Built-in job portal + one-click AI resume & cover letter generation + auto apply via email or API. |
| --- | --- |

| Target Users | Students, freshers, and early-career professionals actively applying for jobs. |
| --- | --- |

| Core Flow | Login → Profile → Browse Jobs → One Click → Generate → Review → Auto Apply → Track |
| --- | --- |

⚡ PHASE 1 — MVP

# 2. MVP Overview

The MVP proves one thing: a user can go from zero to applied in under 2 minutes. Nothing else matters until this works.

| MVP Goal | Complete working flow: Login → Profile → Find Job → Generate Resume + Cover Letter → Auto Apply via Email → Track |
| --- | --- |

| Stack | Next.js · Node.js/Express · FastAPI · MongoDB · Nodemailer · LLM API |
| --- | --- |

| Timeline | 4 weeks — 2-3 hours per night consistently |
| --- | --- |

## What's IN the MVP

- Auth — email/password + JWT

- User profile — basic info + resume upload

- Job listings — manually seeded with apply emails (10-15 jobs)

- LLM pipeline — JD analysis + resume tailoring + cover letter generation

- PDF generation — resume + cover letter

- Email apply — attach PDFs, send to job's apply email via Nodemailer

- Application tracker — status auto set to Applied

- Review UI — user sees generated content before applying

## What's OUT of MVP

- OAuth, Redis, Kafka — scale solutions, zero users right now

- Job matching ML — not needed until job volume grows

- ATS scoring — post-MVP polish

- API apply — email apply covers 80% of cases

- External job scraping — manual seed data is enough to validate

## MVP Architecture Diagram

Figure 1 — Hustle.ai MVP Architecture

## MVP Build Order

Week 1 — Foundation

- Auth — email/password + JWT

- User profile + resume upload

- Job listings — seed 10-15 jobs manually with apply emails

Week 2 — The Core

- LLM pipeline — JD analysis + resume tailoring

- LLM pipeline — cover letter generation

- PDF generation for both documents

Week 3 — The Magic

- One-click apply — attach PDFs, send via Nodemailer

- Application tracker — auto status update to Applied

- Review UI — side-by-side view before confirming apply

Week 4 — Polish & Ship

- Bug fixes and edge case handling

- Clean UI pass

- Deploy — Vercel (frontend) + Railway or Render (backend)

- Get 5 real users to test the flow

## MVP Auto Apply Flow

- User clicks Apply on a job listing

- System fetches full JD from MongoDB using jobId — no manual paste

- LLM pipeline triggered synchronously (no Kafka at MVP stage)

- JD analyzed — keywords, tone, seniority extracted

- Resume tailored to JD

- Cover letter generated matching JD tone

- Both documents converted to PDF

- PDFs sent as email attachments to job's apply email via Nodemailer

- Application status auto-updated to Applied in tracker

## MVP Success Metric

Can a user go from zero to applied in under 2 minutes? If yes — MVP is done. Ship it.

🚀 PHASE 2 — SCALED

# 3. Scaled Architecture Overview

Once MVP is validated with real users, scale the infrastructure. Add async processing, caching, ML matching, ATS scoring, and API-based apply. Each addition is justified by real usage, not speculation.

| Stack | Next.js · Node.js/Express · FastAPI · MongoDB · Redis · Kafka · OAuth · Python ML |
| --- | --- |

## What Gets Added in Scale

- OAuth — Google/GitHub login replaces email/password

- Redis — 5 justified caching use cases

- Kafka — 2 justified async pipelines

- Job matching ML — FastAPI scores user profile against all jobs

- ATS scoring — resume scored against JD after generation

- API apply — support companies with application APIs

- External jobs — manual JD paste for LinkedIn/Naukri jobs

## Scaled Architecture Diagram

Figure 2 — Hustle.ai Scaled Architecture

## Redis — 5 Justified Use Cases

- 1. Job Search Cache

Most frequent action. Same query never hits MongoDB twice. TTL 24hrs.

- 2. JD Analysis Cache

LLM analyzing a JD costs money. Hash JD → cache extracted keywords. Same JD never processed twice.

- 3. Generation Job Status

Kafka async processing status stored in Redis. Frontend polls here not MongoDB.

- 4. Rate Limiting — LLM Endpoint

Counter per user per hour. Prevents abuse and runaway LLM API bills.

- 5. JWT Blacklist

Logged out tokens invalidated instantly. TTL matches token expiry.

## Kafka — 2 Justified Use Cases

- 1. Resume Processing Pipeline

ML scoring takes 5-10 seconds. Upload completes instantly, Kafka carries task to FastAPI async. Never blocks the API.

- 2. LLM Document Generation

LLM calls take 10-30 seconds. API returns jobId instantly, Kafka carries task, result published when done. Frontend polls Redis for status.

## Scaled Auto Apply Flow

- User clicks Apply — JD fetched from MongoDB by jobId

- Kafka event fired: resume.generate.requested

- FastAPI runs full pipeline async — JD analysis, resume tailoring, cover letter, ATS scoring

- Generation status tracked in Redis — frontend polls

- User reviews in side-by-side UI, edits inline

- User confirms → Apply Controller triggered

- PDF Generator creates final documents

- Email Apply — PDFs sent via Nodemailer to apply email

- API Apply — PDFs sent via custom payload to company API

- Application status updated to Applied in MongoDB

- Dashboard reflects updated stats

## Post-MVP Build Order

- OAuth — Google/GitHub

- Redis — search cache + JWT blacklist + rate limiting

- Job matching ML pipeline via FastAPI

- Kafka — resume processing async

- Kafka — LLM generation async

- Generation status polling via Redis

- ATS scoring layer

- API apply — custom payload builder

- External job support — manual JD paste

- Scale job listings — scraping or partnerships

# 4. Startup Pitch (When Shipped)

"I built a job hunting platform with a built-in job portal, one-click AI-generated ATS-optimized resumes and cover letters, and auto-apply via email and API — backed by an async ML pipeline using Kafka, Redis caching, and a FastAPI model layer."

Project Breakout 2026 — Slowly Steady Wins The Race